# ASNR/Safety linac&Cold meeting:

10/07/2026

Present: Patrick, Paul, Jean-Luc (minutes), Simone, Marc, Thierry, Friederike, Alessandro, Yann

Excused: Qing, Simon

# Status ASNR for modulators (Klystons)

- 30 April update of the ESRF authorisation, 2 klystron S band klystron included and done.

- C Band in instruction

# Status ASNR for linac refurbishment

- RF conditioning no need of authorization (only for klystron)

- Use of cavity spare to replace section 1 and 2 need authorization

- Status of document and request:  In instruction

- Expected date for authorisation  September/October 2026

# Status of ASNR for COLD

- Simone should send the latest version of beam profile

- Beam dump design is the critical issue

- In order to prepare the instruction Paul/Patrick could already send the CDR to ASNR for information (Simone dispatched the pdf just after the meeting)

- Estimation of the operational use of COLD. A preliminary planning is attached. For ASNR a factor 2 of margin should be at least included/

Paul needs:

- -updated stp file of the cryomodule (Thierry)

- stp file of the implementation of the COLD linac inside the tunnel (Thierry)

- geometry + beam optics of the part between end of linac and beamdump

- - maximum accelerated electron charge per year for ASNR authorisation (ASD)

- - info about ground water level (Yann, sent it today).

# 350 MeV Beam dump design

- The beam dump is a critical issue for the study

- Paul presented a preliminary study of a beam dump (size, material, position) [attached file]

- The activation of the groundwater should also be studied even if it should not be critical

- Paul prefers for safety reason that the beam dump is located in the floor (ground)

- Dark current is as important as the main current for the design of the beam dump

- Dark current could be large at the beginning during conditioning

- Dark current could be a different energy and could reach nC

- Dark current should be simulated but it is difficult to do

- Beam dump is needed also in phase 0 for the dark current

- SLAC could help us.

- China did the same exercise at Heps. Qing could contact them.

# LN2 protection, pressurized vessel

- Type of leak to consider, worse case leak

- Volume to be consider for the blow away still to be defined

- Protection, extraction to be reconsider

- Patrick is preparing a document

- Meeting second week September with BIG/ Patrick/ Simone

- CEA / SLAC could be contacted for advice and data if needed

# Infrastructure

- Holes in the floor for grounding, this summer shutdown

- Holes will be done in the linac tunnel during October and Winter shutdown

# Resource

- A PHD student will join the cold project in August

# Next meeting

- First week of September